Test Plan

LabFinder

by

Joe Caruso

12/6/15
Table of Contents

# Introduction

## Purpose

This document will outline the goals involving the testing of the LabFinder, a Java based web application.
## Scope

LabFinder will provide users, students, an easy to access application to provide information about class schedules, building and classroom availability, and general computer lab information. A successful implementation of this project will be able provide this information in the most accessible and effective way possible.
Although LabFinder will built for Champlain College, it will be designed in a general fashion using object-orientated practices so that the system can be implemented for any campus, whether it be a college, a business, or other entity.
The system will rely primarily on data sources provided by Champlain College. Field work will be done to ensure the accuracy of provided data, and slight changes may be made to account for any inaccuracies.

# Test Items

The following items will be tested:

LabFinder, Version 1.0

# Features to be Tested

The feature of LabFinder that will be tested are as follows:

- Room search
  - Use various filters
    - Availability
    - Time
    - Building
    - Keywords
    - Software
- Campus Locator
  - Campus map specifying the location of a given room
  - Include user location data when applicable
- Error Reporting
# Features Not to be Tested

# Approach

There are five major areas testing that will used in this test plan: Interface, Functionality, Database conformity, Accessibility, and Compatibility.

Interface Testing will involve a series of unit tests to verify that all interactions between features pass and retrieve data correctly, and that all errors are handled properly. The interface should be accurate, predictable, and consistent. This is a high risk feature, as the interface will affect testing of most other features.
When testing the interface I will:
- Verify that communication between the systems are done correctly
- Verify that all supported hardware/software has been tested
- Verify the navigation and controls
- Verify the security requirements while communication happens between systems
- Check if the application can handle network failures between itself and the server

Functionality testing will be done using mostly black box methods. Unit tests will be used to evaluate whether the features meet specifications for the application.
When testing functionality I will:
- Verify there is no dead page or invalid redirects
- Check all the validations on each field
- Verify content
- Verify the output for given inputs
- Verify the work flow of the system

Database testing will involve integration testing to ensure that the data presented in the interface matches the records in the database.
When testing the data base I will examine:
- The consistency of data structure for documents within each collection
- The accuracy of documents within each collection
- The atomicity of the database
  - “all or nothing” failures
- The durability of the database
  - Ensure CRUD operations execute properly in the event of power loss or crashes

Compatibility testing will involve using integration testing to determine how application functions for various compatibility specifications.
When testing compatibility I will examine:
- Browser compatibility
- Operating system compatibility
- Users using old/outdated software or hardware
- Compatible to various devices like notebook, mobile, etc.

Accessibility will be evaluated using acceptance testing. I will coordinate beta testing and administer surveys to random users to obtain ratings and comments on the accessibility of features. I'll attempt to quantify this data so I can obtain a measurement on how well a fauture meets specifications.
When testing accessibility I will examine:
- Older people and new users, who are often computer illiterate
- Users who are having restricted access
- Differences in user intuition.

# Item Pass/Fail Criteria

Testing for LabFinder will be complete when the following is true:
- All unit tests are run
- At least 90% of test cases pass
- The remaining percent contain only minor defects or aesthetic issues
# Suspension Criteria and Resumption Requirements

# Test Deliverables

Included in this plan will be:
- Test plan document.
- Test cases.
- Test design specifications.
- Error logs and execution logs.
- Project schedule
- Problem reports and corrective actions
# Schedule

Task #	Task Name	Duration	Start	Finish	Predecessors
1	Build 1.0	20 days	Mon 1/18/16	Fri 2/12/16
2	Build server	4 days	Mon 1/18/16	Thu 1/21/16
3	Populate server	10 days	Wed 1/27/16	Tue 2/9/16	2,5
4	Attach to database	1 day	Mon 2/15/16	Mon 2/15/16	1,3
5	Collect data	7 days	Mon 1/18/16	Tue 1/26/16
6	Validate data	7 days	Wed 1/27/16	Thu 2/4/16	5
7	Update data	5 days	Fri 2/5/16	Thu 2/11/16	6
8	Test 1.0	4 days	Tue 2/16/16	Fri 2/19/16	4
9	Update documentation for 1.0	4 days	Mon 2/15/16	Thu 2/18/16	1
10	Build 1.1	7 days	Mon 2/22/16	Tue 3/1/16	8
11	Test 1.1	4 days	Wed 3/2/16	Mon 3/7/16	10
12	Update documentation for 1.1	4 days	Wed 3/2/16	Mon 3/7/16	10
13	Build 2.0	7 days	Tue 3/8/16	Wed 3/23/16	11
14	Test 2.0	4 days	Thu 3/24/16	Tue 3/29/16	13
15	Update documentation for 2.0	4 days	Thu 3/24/16	Tue 3/29/16	13

The final version, Version 2.0, is planned to be finished before the end of March. I have allotted more time than I believe will be necessary for both the initial build of the application, and setting up the database, in case there any unforeseen issues.

# Planning Risks and Contingencies

Potential risks which will effect the testing process include:
- Lack of data
- Delays in server construction
- Changes in requirements

If I have trouble obtaining data, the specifications may change. If I am delayed in obtaining course information there may be a delay in the completion of the first build or a reduction in the amount of testing for Version 1.0. If there is an extended delay, more drastic measure will be taken to obtain this critical data.
If I am unable to obtain information on computer images, I will conduct filed work to obtain this information. This will likely involve overtime work.
If I am unable to obtain data about classrooms, I will conduct field work to obtain this. I may already have to conduct field work for this type of information, and I have accounted for this, so it will likely not cause delays.

If there are delays in server construction, I may have to sacrifice some testing time in order to apply more resources to the server. Although I am reluctant to do so, it is necessary the database exists if I am to test it.

# Revision History

Version	Date	Reason For Change	Author
1.0	12/6/15	Initial revision	J. Caruso

# Reference